WEBSITE DEVELOPMENT PROPOSAL Awadhesh Pratap Singh University (Apsurewa) Digital Transformation & Modern Web Presence

| 258+ Acre Campus | 16+ Departments | 49+ Programs | 238+ Affiliated Colleges |
| --- | --- | --- | --- |

| Project Duration 8–10 Weeks | Warranty Period 3 Months Post Launch | Prepared For APS University |
| --- | --- | --- |

# Executive Summary

This proposal presents a comprehensive plan to transform APS University's digital presence into a modern, feature-rich, and highly accessible web platform. Our solution encompasses a complete website redesign, robust academic and administrative modules, and an advanced content management system — built to serve students, faculty, and staff with exceptional efficiency.

We bring specialized expertise in developing institutional websites for Indian universities and government bodies, ensuring that the final product meets the highest standards of design, performance, and accessibility — while proudly reflecting the identity of APS University.

01. Modern Homepage Design

## Hero Section

- University campus visuals and immersive video banner

- Quick access buttons for key portals:

- Admissions, Results, Examination, Notices

- Student Login & Faculty Login

## Dynamic Highlights Panel

- Latest News & Notifications

- Upcoming Events & Circulars

- Convocation Updates

- Recruitment & Vacancy Notices

## Interactive Sections

- Vice Chancellor's Welcome Message

- University Highlights & Milestones

- Research Achievements Showcase

- Student Success Stories

- Placement Highlights & Industry Connect

02. Academic Module

## Departments

- Individual department landing pages

- Faculty profiles with research interests

- Research publications repository

- Syllabus and course structure downloads

## Programs Offered

- Undergraduate (UG) Courses

- Postgraduate (PG) Courses

- Diploma Programs

- PhD Programs

- Distance Education

## Academic Calendar

- Dynamic, real-time calendar updates

- Downloadable PDF academic schedules

03. Admission Management

- Comprehensive online admission information hub

- Course-wise eligibility criteria

- Admission notifications and important dates

- Transparent fee structure breakdown

- Online application links and tracking

- Prospectus and brochure downloads

04. Examination Module

- Examination notifications and alerts

- Time table publication and downloads

- Results portal with secure access

- Revaluation notices and application links

- Admit card generation and download

- Examination forms and guidelines

05. Research & PhD Portal

- Centralized research dashboard

- PhD tracking and progress management system

- Research publications library

- Thesis repository and digital archive

- Supervisor directory with profiles

- Research notifications and announcements

06. Student Services

- Student grievance submission and tracking portal

- Scholarship information and eligibility guide

- Hostel information and allocation details

- Anti-Ragging Cell with online complaint registration

- Student Welfare Cell resources

- Career guidance and placement assistance

07. Alumni Portal

- Alumni registration and profile management

- Searchable alumni directory

- Alumni success stories and achievements

- Alumni events calendar and networking hub

08. Digital Facilities

## Advanced Search

A powerful global search engine enabling users to find content across all modules:

- Notices, Departments, Courses

- Faculty profiles and Publications

## Download Center

- Forms, Circulars, Regulations & Policies

- Organized by category with smart filtering

## Event Gallery

- Photo and video gallery with albums

- Convocation archive with full media library

09. Admin Panel & Role-Based Access

## Super Admin Dashboard

- Content, News & Notice Management

- Department and User Management

- SEO Management and Media Library

## Role-Based Access Control

The platform is governed by a structured access hierarchy ensuring security and operational efficiency:

| Role | Access Level & Permissions |
| --- | --- |
| Super Admin | Full system access — all modules, settings, and user management |
| Registrar | Academic records, admissions, and official notices |
| Department Admin | Department content, faculty profiles, and course updates |
| Faculty Coordinator | Faculty schedules, publications, and academic calendar |
| Examination Cell | Exam schedules, results, admit cards, and revaluation notices |
| Admission Cell | Admission notifications, fee structure, and applicant data |
| DIN Access | Document Identification Number management — generation, tracking, and verification of official university documents |

10. Technical Features

| Mobile Responsive Design | SSL Security & Encrypted Data |
| --- | --- |
| SEO-Friendly Architecture | Fast Loading & Optimized Performance |
| Google Analytics Integration | Spam Protection & Firewall |
| Automated Backup Management | Scalable Cloud-Ready Architecture |

# Website Design Approach

We are committed to crafting a digital experience that sets APS University apart from its peers. Our design philosophy balances aesthetics, accessibility, and usability — resulting in a platform that students, faculty, and visitors will enjoy using every day.

| Premium University Theme Modern, institutional-grade visual identity | Accessibility Compliant WCAG 2.1 standards for all users | Fast User Journey Optimized navigation and UX flows |
| --- | --- | --- |

- High-quality animations and smooth transitions

- Professional typography and visual hierarchy

- Student-friendly, intuitive interface

- Clean, clutter-free navigation structure

- Comparable to top Indian universities and government institutions

- Fully reflective of APS University's brand identity

# Annual Maintenance Contract (AMC)

To ensure the website remains secure, up-to-date, and performing at its best, we offer a comprehensive Annual Maintenance Contract covering all critical aspects of digital infrastructure management.

## AMC Inclusions

- Security patches and vulnerability updates

- Bug identification, reporting, and resolution

- Backup monitoring and data recovery

- Monthly performance audits and optimization

- Content upload support — notices, news, circulars

- Event and achievement updates

- Server health monitoring and uptime assurance

- Priority technical support and issue resolution

# Project Timeline

The project will be executed in clearly defined phases, ensuring transparency and on-time delivery:

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 | Weeks 1–2 | Requirement gathering, planning, and design mockups |
| Phase 2 | Weeks 3–4 | UI/UX design finalization and client approval |
| Phase 3 | Weeks 5–7 | Frontend and backend development of all modules |
| Phase 4 | Week 8 | Quality assurance, testing, and content integration |
| Phase 5 | Weeks 9–10 | UAT, revisions, deployment, and handover |

| Total Project Duration 8 – 10 Weeks | Post-Launch Warranty 3 Months |
| --- | --- |

# Why Choose Us

We bring a proven track record of delivering high-quality websites for educational institutions across India. Here is why APS University can trust us to deliver excellence:

| Educational Institution Expertise Deep understanding of university workflows and compliance requirements | Modern UI/UX Design Standards Cutting-edge design practices aligned with global standards |
| --- | --- |
| Dedicated Support Team Round-the-clock technical support and rapid response | SEO & Performance Optimization Proven strategies to maximize visibility and page speed |
| Scalable Architecture Built to grow with the university's expanding digital needs | Long-Term Technical Partnership We are invested in the university's ongoing digital success |

Ready to Transform APS University's Digital Presence? We are excited to partner with APS University and build a digital platform worthy of your legacy.

FINANCIAL QUOTATION Design & Development of University Website APS University (Apsurewa)

| Quotation No. 26061501 | Date of Issue 15 June 2026 | Validity 30 Days |
| --- | --- | --- |

| Project Duration 6 – 8 Weeks from Work Order | Complimentary Support 3 Months Post Deployment |
| --- | --- |

# Financial Proposal

The following table outlines the complete cost breakdown for the design and development of the APS University website:

| S. No. | Description of Services | Amount (INR) |
| --- | --- | --- |
| 1 | Responsive Website Development | ₹ |
| 2 | Content Management System (CMS) | ₹ |
| 3 | Faculty & Department Management Module | ₹ |
| 4 | Notice Board & News Management | ₹ |
| 5 | Admission Information Section | ₹ |
| 6 | SEO & Performance Optimization | ₹ |
| 7 | Testing, Deployment & Training | ₹ |
| Total Project Cost |  | ₹ |

# Terms & Conditions

1. Scope of Work

The scope of work shall be limited to the features and modules specifically mentioned in this quotation and the approved proposal document. Any work outside the defined scope shall be handled through a formal Change Request process.

2. Payment Terms

| Milestone | Trigger | % Amount |
| --- | --- | --- |
| Advance | Upon issuance of Work Order / Purchase Order | 40% |
| Mid-Payment | Upon completion of development and successful demonstration | 40% |
| Final Payment | Upon final deployment and acceptance by the University | 20% |

3. Project Timeline

The project timeline shall commence upon receipt of the Work Order, advance payment (if applicable), and all necessary content, requirements, and approvals from the University. Any delay in the provision of required materials may proportionally extend the delivery schedule.

4. Content and Data

The University shall provide all required content, images, documents, logos, notices, departmental information, and other relevant materials necessary for website development. Timely submission of content is essential for adherence to the agreed project timeline.

5. Change Requests

Any additional features, modules, integrations, or modifications beyond the approved scope shall be treated as Change Requests and may attract additional charges. All Change Requests shall be documented and approved by both parties before execution.

6. Testing and Acceptance

The website shall be considered accepted after successful User Acceptance Testing (UAT) and written approval from the authorized University representative. Any issues identified during UAT shall be resolved prior to final handover.

7. Support and Maintenance

- Complimentary technical support for 3 months from the date of deployment.

- Support includes bug fixes, security updates, and minor content-related assistance.

- Major enhancements or new modules shall be charged separately as per mutual agreement.

8. Intellectual Property Rights

Upon receipt of full payment, the ownership of the website source code, design, and developed modules shall be transferred to the University, except for third-party licensed software components used in the development.

9. Confidentiality

Both parties agree to maintain strict confidentiality regarding all information, documents, credentials, and data exchanged during the execution of this project. This obligation shall survive the completion or termination of the project.

10. Force Majeure

Neither party shall be liable for delays or failure in performance arising from circumstances beyond reasonable control, including natural disasters, government restrictions, pandemics, or other unforeseen events outside the control of either party.

We look forward to the opportunity to work with your esteemed University and assure you of our highest standards of quality, security, and professional service.

| Yours faithfully, Akash Dwivedi Founder, Vibe Tech Labs | Mobile: +91 9309448122 Email: akash@vibetechlabs.com Website: www.vibetechlabs.com |
| --- | --- |

APS University — Digital Transformation Partner Vibe Tech Labs ¦ Transforming Education, One Click at a Time